## Slide 1: EuchreIQ Presentation

## Slide 2: Project Contacts
Members
Gabriel Imes imesgw@mail.uc.edu
Travis Hurst hurstts@mail.uc.edu
Simon Feist feistsp@mail.uc.edu
Faculty Advisor
Fred Annexstein

## Slide 3: Project Charter
Project Purposes
Create a Euchee program that performs a statistical analysis of its cards and determines the probability of each team’s chances of winning the round
Goals
Probability will be shown for chances of team winning the round, will update after each trick
Probability will be based off the user’s hand
Use bot to simulate large data set of automated games to accurately predict this probability

## Slide 4: Intellectual Merits

## Slide 5: Broader Impacts

## Slide 6: Design Diagram

## Slide 7: Technologies
Web Design | Logic/Backend | Development Tools

## Slide 8: Milestones
Semester/End-of-the-Year Goals | End Date
Research for all components is completed | 10/24/2024
Design specifications are completed, and development has been started | 10/31/2024
Initial development is complete and Initial euchre game is in a working state | 1/12/2024
Initial AI has been developed and ready for testing | 3/14/2025
Initial overlay of probabilities is added to the UI | 3/14/2025
Refine and validate | 3/28/2025

## Slide 9: Results
Task List | Status
Specify and design system architecture | Done
Specify and design data model | Done
Research and document database software and data storage | Done
Research and document application and user interface framework | Done
Research and document AI/Automated bot integration | Done
Design database software and data storage tables | Done
Design and specify application user actions | Done
Design and specify admin view of application | Done
Develop application user interface(euchre game only) | Done
Develop database and data storage tables | In Development
Develop probability calculations from database tables | In Development
Develop admin view for application with views of relevant data | In Development
Develop AI/automated bot for initial euchre game | Not Done
Validate working model for initial euchre game | In Development
Validate correct data transferred to database | Not Done
Validate correct data returned from database to user interface | Not Done
Validate correctness of AI / automated bot actions for initial euchre game | Not Done
Develop overlay for probability calculations | Not Done
Refine AI/automated bot actions to increase probability outcomes | Not Done
Refine user interface to include additional features | Not Done
Refine admin view to give more value to data | Not Done

## Slide 10: Challenges

## Slide 11: Thank you